| Proposed Title | Barangay Resource Borrowing & Lending System |
| --- | --- |
| Proponents | Henriek D. Andrada |
| Institution | Carlos Hilado Memorial State University |
| Project Description | Needs/Problem - Manual borrowing process leads to lost or misplaced records. - Double-booking of resources during peak community events. - No accountability for damaged, missing, or unreturned items. - Residents face delays or confusion in request approvals. - Lack of data on resource usage and maintenance needs. Proposed Solution Design and develop Barangay Resource Borrowing & Lending System. The system can be used for: - Develop a digital platform to manage barangay resources, borrowing requests, and returns. - Include an online request and approval workflow with scheduling to avoid conflicts. - Provide a borrower accountability system with records of usage, delays, or damages. - Generate real-time reports on inventory, usage frequency, and maintenance. Differentiation or Novelty - Focuses on community-owned resources, a less-explored LGU function in IT projects. - Goes beyond simple inventory, includes a reservation calendar, borrower accountability, and reporting tools. - Provides a fair, transparent system that empowers both residents and barangay officials. - Unlike common LGU systems, this addresses a unique gap in barangay governance. Benefits and Significance - Easier access to barangay resources with transparency and faster approvals. - Simplified monitoring, reduced losses, and better accountability. - Promotes inclusivity and resource sharing, lowering event costs. - Builds trust in governance through fairness and efficiency. - Can be scaled to other barangays, cities, or municipalities. |
| Objectives | General Objectives To design and implement a digital system that streamlines the borrowing, reservation, and management of barangay-owned resources, ensuring transparency, accountability, and efficiency in community resource sharing. Specific - To develop an online platform where residents can view available resources and submit borrowing requests. - To implement a reservation calendar that prevents double-booking of items. - To create an approval workflow for barangay officials to review and validate requests. - To track borrower history and assign accountability for damages or late returns. - To generate analytical reports on resource usage, availability, and maintenance requirements. - To provide automated notifications and reminders for pickup and return deadlines. |
|  | General Methods System Development Approach: The project will adopt the Software Development Life Cycle (SDLC), particularly the Waterfall Model, which includes the stages of planning, analysis, design, implementation, testing, and deployment. This ensures a structured and step-by-step development process. Requirement Gathering: Conduct interviews and surveys with barangay officials and residents to identify pain points in the current manual borrowing system and gather system requirements. System Analysis and Design: - Develop Data Flow Diagrams (DFD) and Entity Relationship Diagrams (ERD) to model system processes and data. - Create system wireframes and mockups for the user interface. - Design modules such as Resource Inventory, Borrowing Request, Reservation Calendar, Borrower Accountability, and Reports. Testing: - Perform unit testing for each module. - Conduct system testing with actual users (barangay staff and residents). - Address bugs and refine the system based on feedback. Deployment: - Install the system on a local barangay server or web hosting. - Train barangay officials and staff on how to use the system. - Provide residents with simple guides on how to submit requests online. Maintenance and Evaluation: - Regular updates for security and usability improvements. - Gather feedback from users for future enhancements (e.g., adding e-payments or integration with city LGU systems). |
| Expected Outputs | Expected Outputs - A fully functional web-based Barangay Resource Borrowing & Lending System. - Digital inventory of barangay resources with availability and condition status. - Borrowing request and approval workflow with automated notifications. - Reservation calendar for real-time scheduling. - Borrower accountability and history tracking. - Reports and analytics dashboard for officials. Economic and Social Impact Economic Impact: - Reduces financial losses from missing or damaged items. - Optimizes use of barangay-owned resources, avoiding unnecessary purchases. - Saves residents money by giving fair access to community equipment. Social Impact: - Promotes fairness and transparency in barangay governance. - Strengthens community trust in local leaders. - Encourages civic engagement by making resources more accessible. - Enhances inclusivity, ensuring even low-income families can access barangay-owned items for events. |